# YB Travel - Product Blueprint and Phased Implementation Plan

SOP-grounded client lifecycle, product direction, and phased roadmap

# 1. Purpose of This Plan

This document converts YB Travel's SOPs, handbook material, and project discussions into one implementation roadmap. It is a phased product plan, not a fixed estimate. YB Travel can review the roadmap, adjust priorities, and approve each phase before detailed development begins.

# 2. Product Vision

Build a secure, AI-assisted travel operations platform that manages the complete client journey from inquiry and onboarding through research, quotation, reservation, ticketing, trip servicing, exchange, refund, accounting, and post-travel follow-up.

The first releases should organize the business and enforce SOPs. Later releases should connect Sabre, QuickBooks, Yaalago, WhatsApp, email, hotel suppliers, and approved AI services.

# 3. Business Outcomes

• Create one reliable record for clients, travelers, requests, bookings, PNRs, tickets, payments, communications, and follow-ups.

• Reduce dependence on unstructured WhatsApp messages, personal notes, and disconnected spreadsheets by converting important client requests into controlled system records.

• Enforce booking fees, required information, ticketing deadlines, approval rules, and airline-specific procedures.

• Improve client service before, during, and after travel.

• Maintain full traceability across original tickets, exchanges, refunds, credits, replacement tickets, and UATP usage.

• Use AI to compare options and highlight exceptions while keeping final decisions with authorized employees.

# 4. Delivery Principles

## Human approval for high-risk actions

The system may prepare and recommend actions, but authorized users must approve ticket issuance, reissuance, segment cancellation, voids, refunds, voucher use, UATP consumption, destructive accounting entries, and sensitive client communications.

## Configuration instead of hardcoding

Client categories, booking fees, Sabre accounts, PCC rules, commission rules, private fares, markups, airline restrictions, templates, reminders, permissions, and QuickBooks mappings should be configurable and effective-dated.

## Security by design

Passwords, payment information, Sabre credentials, API secrets, and sensitive passport data must not be placed in normal documents, shared spreadsheets, AI prompts, or user-visible configuration fields. They should be protected through controlled secret storage and role-based access.

## Auditability

Every important price, deadline, approval, override, message, ticket action, refund, and financial adjustment should have an owner, timestamp, status, and history.

# 5. Main User Roles

## Travel Agent

Onboards clients, creates travelers and requests, records preferences, researches options, prepares quotations, manages holds, follows up with clients, and coordinates active trips.

## Senior Agent or Supervisor

Reviews complex pricing, exceptions, airline risks, deadlines, destructive actions, and AI recommendations.

## Ticketing Agent

Validates passengers, PNRs, PQs, RBDs, commissions, forms of payment, ticket documentation, and authorized ticket actions.

## Finance User

Manages QuickBooks invoices, payments, refund expenses, airline credits, credit memos, rebooking adjustments, UATP records, and reconciliation.

## Administrator

Configures roles, fees, Sabre accounts, airline rules, templates, integrations, security controls, and approved AI knowledge.

## Client

Provides travel information, reviews options, accepts or declines proposals, receives reminders and documents, and may later use a secure portal.

# 6. Core Information Model

## Client Account

Identity, verified contacts, client category, assigned agent, inquiry source, preferred communication channel, travel preferences, notes, history, and linked travelers.

## Traveler or Passenger

Legal passport name, date of birth, nationality, approved passport data, loyalty memberships, Matmid number, passenger type, seating, meals, and special-service needs.

## Travel Request

Origin, destination, dates, flexibility, cabin, passengers, airline preferences, special requests, original inquiry, assigned agent, and workflow stage.

## Quote or Proposal

Sabre-verified price, taxes, booking fee, markup, itinerary, restrictions, hold information, ticketing deadline, client response, and decline reason.

## Booking and PNR

Itinerary, passengers, status, Sabre account or PCC, one confirmed PNR, related waitlist or optimization PNRs, ticketing deadlines, and Yaalago references.

## Flight Segment

Origin, destination, airline, flight number, local dates and times, booking class, segment status, and sequence.

## Ticket

Ticket number, traveler, PNR, issue date, status, original/replacement relationship, TKT reference, refundability, and exchange/refund/void history.

## Financial Adjustment

Client refund, airline refund, credit memo, replacement-ticket adjustment, additional collection, residual value, MCO or EMD, voucher, UATP value, and reconciliation state.

## Communication and Service Timeline

Approved messages, delivery and response status, ticketing reminders, check-in steps, escalations, boarding-pass status, and post-arrival follow-up.

# 7. Proposed Implementation Roadmap

## Phase 0 - Business Validation, Security, and Architecture

Confirm the approved SOP catalogue, workflow owners, role permissions, sources of truth, security rules, integration boundaries, and platform architecture. Review newly listed handbook areas such as declined offers, hotel booking, issuing, refunds, EMDs, waivers, queue monitoring, and temporary or placeholder segment procedures. Move operational credentials out of shared documents and define secure storage. Produce the approved process map, open-question register, and Phase 1 scope.

## Phase 1 - CRM, Client Intake, and Traveler Management

Create client accounts, family and traveler profiles, client categories, effective-dated booking fees, assigned agents, inquiry sources, reusable preferences, loyalty memberships, onboarding checklists, approved welcome messages, insurance-option presentation tracking, documents, communication history, duplicate detection, permissions, and audit history. Include a controlled declined-offer workflow with decline reason, follow-up date, and reopen/close status. In the first release, clients will continue communicating through WhatsApp, and offshore operations employees will create or update the client, traveler, and travel-request records in the platform. Direct WhatsApp Business integration is not included in the first release. The platform may provide approved messages that employees can copy and paste into WhatsApp and an AI-assisted intake window where employees paste a client message for structured extraction, missing-information checks, and agent review.

## Phase 2 - Flight Request, Research, Quotation, and Booking Workflow

Implement the standard workflow from inquiry through information collection, Google Flights research notes, Sabre-verified pricing, markup review, itinerary proposal, reservation hold, ticketing deadline, 24-hour follow-up, acceptance or decline, QuickBooks invoice reference, payment confirmation, send-to-issue checklist, ticket confirmation, and Yaalago update. Add conjunctive-ticket tax-exemption review and required ticket cross-references. Support two booking paths: hold available and instant purchase required. Ticket issuance must require confirmed payment, approved payment authorization, or approved client credit. The booking-fee collection point and refundability remain configurable pending YB Travel confirmation.

## Phase 3 - Sabre Integration and Ticketing Operations

Connect only the Sabre capabilities approved in YB Travel's Sabre agreements. Potential scope includes availability, fare pricing, branded/private/net fares, NDC content, PNR creation and retrieval, passenger data, SSRs, seating, PQs, holds, deadlines, ticketing, ticket status, ticket history, commissions, voids, queues, and reports. Support multiple PCCs and agreements with secure credentials, account eligibility rules, commission logic, tour codes, ticket designators, and payment restrictions. Begin with assisted workflows and human confirmation.

## Phase 4 - Active Trip Servicing and Communication Automation

Create time-zone-aware service timelines for ticketed trips. Add schedule-change handling, 24-hour check-in reminders, 12-hour follow-up, 6-hour urgent escalation, 1-hour critical escalation, check-in confirmation, boarding-pass status, seat and baggage checks, agent-assistance requests, shared critical queues, supervisor escalation, and post-arrival follow-up. Suppress obsolete reminders when schedules change.

## Phase 5 - Ticket Lifecycle, Exchanges, Voids, Refunds, EMDs, and Waivers

Manage exchange requests, passenger selection, ticket usage status, fare rules, Category 16 penalties, correct RBD validation, fare and tax differences, change fees, additional collections, residual values, MCOs, EMDs, waivers, client disclaimers, old-segment controls, reissue approvals, ticket relationships, voids, full and partial refunds, partially flown tickets, supplier refunds, commission recall, duplicate prevention, and reconciliation.

## Phase 6 - Finance, Yaalago, Hotel, and Supporting Integrations

Integrate or link QuickBooks invoices, payment references, client refund expenses, airline refund credits, credit memos, replacement-ticket adjustments, UATP bills and expenses, account mappings, and reconciliation. Define whether Yaalago records are created, updated, converted from Sabre, or only linked. Add hotel requests, room and guest requirements, supplier and confirmation data, cancellation policy, payment, commission, and itinerary relationships after the hotel SOP is validated. Keep insurance activity limited to approved provider links, disclosures, and response tracking unless expanded through legal review.

## Phase 7 - EL AL Optimization and AI-Assisted Commercial Decisions

Preserve confirmed original PNRs while managing separate lower-fare waitlist PNRs. Support Matmid handling, eligible fare-class rules, HL/HK status, Kleer or RB tracking, alerts, potential and realized savings, and supervised rebooking, refund, or voucher decisions. Add explainable AI recommendations that compare relevant Sabre accounts, client price, commission, markups, fare restrictions, airline preferences, and operational risk. AI must not receive raw credentials or independently execute destructive actions.

## Phase 8 - Client Portal, Reporting, and Advanced Automation

Consider secure self-service onboarding, traveler profiles, document upload, travel requests, quote review, acceptance or decline, payments, itineraries, check-in confirmation, boarding-pass access, insurance acknowledgement, and trip history. Add management reporting for conversion, decline reasons, fees, ticket volume, commissions, margins, refunds, UATP, deadline risks, check-in exceptions, agent workload, hotel sales, and AI recommendation outcomes. Later automation may include voice-assisted actions, SOP-aware assistants, task creation, exception summaries, and airline-specific rule engines.

# 8. Recommended First Release

The recommended first release includes Phase 0, Phase 1, and Phase 2. This delivers an operational CRM and booking workflow without depending on uncertain API access.

• Structured clients, travelers, and travel requests.

• Client categories and effective booking fees.

• Quotation, hold, deadline, follow-up, acceptance, and decline workflows.

• Communication and document history.

• Payment and send-to-issue preparation.

• Manual but controlled handoffs to Sabre, QuickBooks, Yaalago, WhatsApp, and email. Clients continue using WhatsApp, while offshore employees manage the structured internal workflow and may use copy-ready messages or an AI-assisted message-intake window.

Sabre integration should begin only after confirming API products, cost, certification, account coverage, rate limits, test environments, and security requirements.

# 9. Decisions Required from YB Travel

• Which phase should be implemented first?

• Which Sabre API products and environments are included, and are calls charged separately?

• How many PCCs, countries, airline agreements, private fares, and commission structures are used?

• Can all accounts be reached through one integration, or are separate credentials and authorizations required?

• Who may apply markups, issue, void, exchange, refund, cancel segments, create Matmid accounts, or use vouchers and UATP?

• Which Sabre operations must always require supervisor approval?

• What exactly is Yaalago responsible for, and is an API available?

• Which QuickBooks product and company environment are used, and can API-created transactions remain in review status?

• How are WhatsApp messages currently sent, received, and archived?

• Which hotel suppliers and booking channels are used?

• What is the approved use and risk control for temporary or placeholder outbound/return segments?

• What passport and payment data may be stored, and what encryption, access, and retention rules apply?

• Which source should provide schedule changes, terminal, baggage, actual departure, and actual arrival data?

• When is the per-passenger booking fee due: before research, after quote acceptance, or before ticket issuance, and is it refundable if the client declines?

• How should instant-purchase fares be handled, and may YB Travel ever advance the airline cost?

• Which clients have approved credit arrangements, and who may approve an exception to the payment-before-issuance rule?

• Which management reports are most important for the first release?

# 10. Scope Boundaries

• Ticket issuance, refunds, exchanges, voids, and cancellation of confirmed bookings will remain subject to authorized human approval unless a later phase explicitly approves additional automation.

• Google Flights may be used for research only through approved and compliant methods; unofficial scraping is outside scope.

• AI may present approved insurance links and disclosures but will not recommend insurance coverage or act as an insurance adviser.

• Temporary or placeholder segment procedures will not be automated until the exact business, legal, and compliance rules are approved.

• Hotel integrations will be scoped only after suppliers, APIs, and the hotel booking SOP are confirmed.

• Sabre functionality will be limited to capabilities included in YB Travel's agreements and approved environments.

• QuickBooks will remain the accounting source of truth unless YB Travel approves a different accounting architecture.

• Ticket issuance requires confirmed payment, approved payment authorization, or an approved credit arrangement.

• Direct WhatsApp Business integration is outside the first-release scope. Any later integration must account for Meta platform limitations and be approved as a separate capability. A client portal remains a possible future phase.

• Detailed timelines will be established after discovery, source validation, and phase approval.

# 11. Immediate Next Steps

1. YB Travel reviews the roadmap and confirms the overall direction.

2. YB Travel resolves the business decisions listed in Section 9 and provides access to pending SOPs.

3. YB Travel and the project team agree on the first-release scope, phase priorities, and integration dependencies.

4. The approved first release is converted into detailed requirements, acceptance criteria, and implementation tasks.

# 12. Summary

The recommended delivery sequence is: business validation and security, CRM and intake, booking workflow, Sabre and ticketing, trip servicing, ticket lifecycle and finance, commercial optimization, and advanced client experience.

The system should organize the business before attempting complex automation. This gives YB Travel immediate operational value while reducing the risk of automating undocumented procedures, exposing sensitive credentials, or performing unsafe ticketing and accounting actions.

# 13. Scope Status and Dependencies

This blueprint distinguishes confirmed workflow requirements, items requiring YB Travel decisions, source documents still pending validation, and optional future product ideas.

## Confirmed workflow areas

New-client onboarding; required traveler and trip information; booking fees; Google Flights research followed by Sabre pricing; reservation holds; ticketing deadlines; Yaalago itinerary handling; payment confirmation; ticket issuance preparation; EL AL lower-fare waitlist/Kleer; exchanges; check-in reminders; post-travel follow-up; client and supplier refunds; credit memos; rebooking invoice adjustments; vendor bills; UATP purchase and usage; and insurance-option presentation.

## Items requiring business confirmation

Sabre API coverage, PCC access, commission rules, AI account selection, Yaalago API behavior, QuickBooks API posting, future direct WhatsApp integration, live flight-status sources, and the commercial treatment of savings require client confirmation before detailed implementation.

## Pending source validation

The handbook lists separate SOPs for declined offers, temporary return-segment procedures, and hotel booking, but those documents were not accessible during the current review. This plan does not define their exact workflow until access is provided.

## Optional future product opportunities

A paid subscription, premium monitoring package, or client membership for post-ticketing fare monitoring is not stated in the accessible SOPs. It can be presented as an optional product direction, but it must be approved as a new business model.

# 14. Product Direction Options

## Direction A - Internal Travel Operations Platform

Build the agency's internal operating system first: CRM, traveler records, requests, quotations, PNRs, tickets, deadlines, communications, approvals, accounting references, and SOP-driven activities. This is the strongest and most fully documented direction.

## Direction B - Client Service Portal

Add a client-facing experience for secure intake, traveler profiles, quote review, acceptance or decline, payment, itinerary access, check-in confirmation, document sharing, and trip history. This improves service but depends on the internal platform being stable.

## Direction C - Commercial Optimization Engine

Use Sabre account and PCC rules, commission information, fare restrictions, private or net fares, waitlists, and AI-supported comparisons to recommend the best commercially appropriate booking option. Human approval remains mandatory.

## Direction D - Optional Premium Fare-Monitoring Service

Offer eligible clients an opt-in service that continues monitoring for lower fares after ticketing. This is a possible future commercial feature, not a confirmed requirement. Before offering it, YB Travel must decide eligibility, pricing, who receives the savings, whether savings are shared, refund or voucher treatment, and who accepts reissue risk.

## Recommended direction

Build Direction A first. Add selected parts of Direction B next. Develop Direction C after Sabre access and commercial rules are confirmed. Treat Direction D as a separate business proposal rather than mixing it into the confirmed SOP scope.

# 15. End-to-End Client Lifecycle Flow

For the first release, client inquiries will be received through WhatsApp. Offshore operations employees will convert each request into a controlled Lead or Inquiry record and assign it to the appropriate workflow. Inquiry sources should remain configurable so additional channels can be added later.

## CLIENT JOURNEY

Lead or Inquiry Received

↓

Identify New or Existing Client

↓

Determine Client Category and Booking Fee

↓

Create or Update Client and Traveler Profiles

↓

Collect Required Trip Information and Preferences

↓

Create Travel Request and Assign Agent

↓

Initial Research in Google Flights

Research and routing guidance only — not the final client quote

↓

Price and Validate in Sabre

Record fare, booking class, PCC or account, commission, restrictions, and last-checked time

↓

Prepare Itinerary and Proposal in Yaalago

Include price, booking fee, restrictions, hold status, and ticketing deadline

↓

Client Decision

├─ Client Declines

│  → Record the offer and decline status

│  → Apply the exact decline SOP after access is provided

│  → Follow up, reopen, or close according to the approved rule

└─ Client Accepts

→ Hold or confirm PNR

→ Create QuickBooks invoice

→ Confirm payment and payment reference

→ Complete send-to-issue checklist

→ Authorized ticketing agent issues ticket

→ Send ticketed confirmation and update Yaalago

↓

Post-Ticketing Eligibility Check

Is this an eligible premium or business booking with a lower booking class unavailable?

├─ No

│  → Continue standard trip servicing

└─ Yes

→ Keep the original confirmed booking

→ Create a separate lower-class waitlist PNR

→ Add Matmid information as approved

→ Add Kleer or RB request

→ Monitor HL to HK and related activity

├─ Lower class does not clear

│  → Keep original confirmed seat; no change

└─ Lower class clears

→ Reprice and calculate expected savings

→ Human review and client/commercial decision

→ Ticket cheaper fare when approved

→ Refund or voucherize original according to fare rules

→ Record realized savings and financial relationships

↓

Active Trip Servicing

24-hour reminder and check-in assistance

↓

12-hour follow-up if unconfirmed

↓

6-hour urgent escalation if unconfirmed

↓

1-hour critical escalation if unconfirmed

↓

Travel and Operational Support

↓

Post-Arrival Follow-Up within 12 to 24 hours

↓

Future Booking, Service Issue, Exchange, Cancellation, or Refund Workflow

# 16. Internal Operational and Decision Flow

Client request

→ Required-information validation

→ Agent research and itinerary shortlist

→ Select relevant Sabre PCCs or accounts

→ Search and price in Sabre

→ Compare client price, commission, markup, fare restrictions, and operational risk

→ Agent or AI-supported recommendation

→ Supervisor review where required

→ Client proposal

→ Payment and ticketing approval

→ Ticket issuance

→ Trip servicing and deadline monitoring

→ Exchange, refund, UATP, bill, or credit workflow when applicable

→ QuickBooks and Yaalago reconciliation

→ Management reporting and audit history

The client journey and internal flow should remain connected. A client-facing status must always correspond to a controlled internal status, owner, deadline, and audit record.

# 17. Lower-Fare Optimization Workflow

## Confirmed operating model

This workflow is aimed at premium and business class tickets. It applies after a confirmed ticket is issued when a lower eligible booking class is unavailable or waitlisted. The original confirmed booking remains protected while a separate PNR attempts to obtain the cheaper class.

## Required capabilities

• Identify potentially eligible issued bookings.

• Create an agent task or supervised workflow, not an uncontrolled ticket action.

• Link the original and waitlist PNRs.

• Track Matmid, Kleer or RB, requested class, HL or HK status, deadlines, and estimated savings.

• Alert an agent when the lower class clears.

• Compare the cheaper fare against refund, voucher, penalty, and reissue consequences.

• Require human approval before changing tickets.

• Preserve the original booking if the opportunity does not clear.

## Commercial model decision

The accessible SOP says the agency can save money; it does not state that this is a client subscription or that the full savings are passed to the client. YB Travel must choose a commercial model:

• Included service for all eligible bookings.

• Internal agency-margin optimization.

• Client savings shared under an agreed formula.

• Fixed monitoring or success fee.

• Paid premium membership or subscription.

This business-model decision remains an open strategic choice and is not presented as an existing requirement.

# 18. Client Interaction and Payment Model

## First-release client interaction

The confirmed first-release model is agent-led. Clients will continue sending requests through WhatsApp. Offshore operations employees will review those requests and create or update the client, traveler, and travel-request records in the platform. WhatsApp remains outside the platform, and direct WhatsApp Business integration will not be implemented in the first release because of current Meta platform limitations.

## Progressive communication capability

• Stage 1: Offshore employees manually enter structured client and travel-request information from WhatsApp conversations.

• Stage 2: The platform provides a chat-style intake window where an employee pastes a WhatsApp message. AI interprets the request, prepares structured draft records, identifies missing information, and waits for employee review.

• Stage 3: The platform prepares approved reply templates and operational messages that employees can copy and paste back into WhatsApp.

• Future stage: Direct WhatsApp Business integration may be considered only after a workable approach to Meta's limitations is designed and approved.

A client portal may be added later for secure intake, document upload, quote review, payment, itinerary access, and trip status. It should complement personal agent service rather than replace it.

## Payment and ticket issuance

• Hold available: create and hold the PNR, send the proposal, receive acceptance and payment, then issue.

• Instant purchase required: inform the client of the short validity, obtain immediate approval and confirmed payment or approved payment authorization, revalidate the fare, then issue.

• Airline ticket costs are not advanced unless an approved credit arrangement or supervisor exception applies.

• The platform should prevent send-to-issue when payment, approved authorization, or approved credit is missing.

• The timing and refundability of the per-passenger booking fee must be confirmed as a business rule.

## Decisions to confirm

• Whether clients will later use a website or portal for requests and trip information, and how that experience should complement WhatsApp-based personal service.

• When the booking fee is collected and whether it remains payable when a client does not proceed after receiving researched options.

# 19. Recommended Delivery Direction

The recommended approach is to establish a controlled internal operations platform first, then connect Sabre and supporting financial and communication systems, then introduce explainable AI and commercial optimization, and finally add approved client-facing self-service capabilities.

This sequence provides early operational value, protects high-risk actions, and allows YB Travel to adjust phase priorities as business rules and integration access are confirmed.